# LocalMind AI Product Roadmap

Upcoming features and an implementation order for launch and growth

This roadmap turns the current LocalMind AI codebase into a staged product plan. It is ordered by risk reduction first, then by user value, collaboration, and scale. Each phase has a clear exit condition so new features do not hide unfinished launch work.

# Phase Zero Production Hardening

Goal: make the existing MVP safe and repeatable to install, test, and operate.

Generate and commit Django migrations for every app, including the new collaboration app.

Split development and production settings; remove the fallback secret and set DEBUG false in production.

Add upload type, size, filename, and content validation; protect media files from unintended public exposure.

Add automated tests for auth, ownership, session actions, RAG isolation, exports, prompts, preferences, and quota enforcement.

Add Ollama timeout, unavailable-model, empty-response, and indexing error states with retry-safe behavior.

Persist media and Chroma data with backups; document restore and cleanup procedures.

Exit condition: A new developer can install the project from the deployment guide, run migrations from an empty database, pass the test suite, and operate the core demo flow.

# Phase One Collaboration Release

Goal: complete the collaboration concept already represented in the repository.

| Feature | Implementation | Acceptance signal |
| --- | --- | --- |
| Workspace APIs | List, create, detail, update, delete with membership scoping | Member sees only permitted workspaces |
| Membership | Add/remove members, roles, permission checks, audit events | Admin/editor/viewer behavior is test-covered |
| Invitations | Create, expire, accept, reject, revoke, resend | Token cannot be reused or accepted after expiry |
| Shared context | Workspace-scoped sessions, prompts, documents, and dashboards | Users can collaborate without cross-tenant leakage |
| Frontend | Workspace switcher, members page, invite dialog, role management | A user can complete the collaboration flow without API tools |

# Phase Two Product Experience

Onboarding that checks Ollama availability, confirms a model, and creates a first prompt.

Conversation folders, saved views, keyboard shortcuts, message copy feedback, and richer markdown/code rendering.

Document ingestion status, per-document indexing progress, duplicate detection, and unsupported-file feedback.

Prompt variables, prompt version history, favorites, and shareable workspace prompt collections.

Accessibility and responsive pass: keyboard navigation, labels, focus states, contrast, mobile layouts, and screen-reader semantics.

# Phase Three Production Platform

PostgreSQL for application data and Redis plus Celery for document indexing and title generation jobs.

Object storage for user files, signed downloads, retention policies, and virus scanning.

Structured logs, request IDs, metrics, error tracking, health/readiness probes, and alerting.

Rate limits by user and workspace, model concurrency limits, and administrator usage reports.

CI pipeline for lint, tests, migrations check, frontend build, security scan, and deployment artifact creation.

# Phase Four Intelligence and Differentiation

Multiple model profiles with per-task defaults and model comparison.

Hybrid retrieval with metadata filters, reranking, citations, and configurable chunk strategies.

Document collections, incremental indexing, and conversation-aware retrieval.

Evaluation set for groundedness, citation quality, latency, and refusal behavior.

Optional cloud model adapters while retaining the local-first privacy mode.

# Priority Matrix

| Priority | Ship next | Why |
| --- | --- | --- |
| Now | Migrations, production settings, tests, deployment guide, failure handling | Removes launch blockers |
| Next | Workspace APIs and UI, onboarding, indexing status, accessibility | Turns the MVP into a usable product |
| Later | PostgreSQL, background jobs, object storage, observability | Improves reliability and scale |
| Explore | Hybrid retrieval, evaluations, model adapters | Creates long-term differentiation |

# What Not to Add Yet

Avoid adding many model providers, billing, a mobile app, or complex agent workflows before the P0 foundation is stable. The current product already has enough surface area for a credible launch story; reliability, security, and complete collaboration will create more value than another large feature branch.